WORLDPULSE

Global Intelligence Network

Gap Analysis  •  Pre-Launch Roadmap  •  March 2026

STATUS: ALPHA — ACTIVE DEVELOPMENT Core architecture defined • UI prototype complete • Backend pipeline in progress

# Executive Summary

WorldPulse is an open-source global intelligence network combining real-time verified event monitoring with a social layer — designed to out-truth Twitter, out-depth Reddit, and out-speed every news aggregator, while remaining fully transparent, self-hostable, and community-governed.

This document captures the honest current-state assessment as of March 2026, identifies the gaps between the design vision and working implementation, benchmarks against key competitors, and provides a prioritised pre-launch roadmap.

## Current State at a Glance

| Area | Status | Notes |
| --- | --- | --- |
| Architecture & Design | Complete | Full system spec, tech stack, data models, API contracts defined. UI prototype (HTML) polished and on-brand. |
| Monorepo Scaffold | Complete | pnpm workspaces + Turborepo configured. Docker Compose for local dev. TypeScript strict mode. |
| Signal Scraper | Partial | Pipeline designed. Source list defined (500+). Needs back-testing, retry/fallback logic, health dashboard, dead-source detection. |
| API Layer | In Progress | Fastify server scaffolded. Core routes defined. Auth, feed, signal, user endpoints partially implemented. |
| World Map | Partial | MapLibre GL integrated. Static render working. Live signal pins, clustering, and click-through not yet complete. |
| Search | Not Built | Meilisearch selected. Schema designed. No indexing pipeline or search UI built yet. |
| Social Features | Partial | Post, reply, boost data models exist. UI shells present. Real-time WebSocket feed partially wired. |
| Verification Engine | In Progress | Multi-layer spec defined. Source trust scoring and cross-check logic partially built. AI layer not yet integrated. |
| Auth | Partial | JWT + OAuth2 (Google, GitHub, Apple) designed. Email auth scaffolded. OAuth callbacks incomplete. |
| Mobile / PWA | Not Started | Native iOS/Android in roadmap (Phase 3). PWA config not yet added to Next.js app. |
| Monitoring | Scaffolded | Prometheus + Grafana in Docker Compose. No custom dashboards or alerting rules yet. |
| Documentation | Good | README, architecture doc, contributing guide, API reference drafted. Self-hosting guide in progress. |

# Gap Analysis

## 1. Signal Scraper — Back-Testing & Hardening

The scraper is the heartbeat of WorldPulse. Everything downstream — the map, the feed, verification, search — depends on a reliable signal pipeline. Current state: source list is defined, basic RSS ingestion exists, but the pipeline has not been stress-tested or hardened for production.

### Gaps Identified

- No automated back-testing framework to validate source quality over time

- No dead-source detection — silent failures when a feed goes offline

- No retry logic with exponential backoff for transient failures

- No circuit breaker pattern for consistently failing sources

- Deduplication logic not validated under high-volume concurrent ingestion

- Kafka consumer group lag not monitored — backlog can silently grow

- No scraper health dashboard — operators cannot see per-source status

- Rate limiting per source domain not implemented — risk of IP bans

- Language detection and auto-translation pipeline not yet wired to ingestion

- Wire service API keys (Reuters, AFP, Bloomberg) not yet provisioned or tested

### Priority Actions

- Build scraper health dashboard (source status, last seen, error rate, lag)

- Implement per-source retry with exponential backoff + dead-letter queue

- Add circuit breaker: pause source after N consecutive failures, alert operator

- Write back-test harness: replay 30 days of historical signals, validate output

- Add Kafka consumer lag monitoring to Grafana dashboards

- Implement politeness layer: per-domain rate limiting + user-agent rotation

## 2. World Map — Enhancement

The live world map is WorldPulse's most visually compelling differentiator. MapLibre GL is integrated. Currently renders a static basemap. The gap is live data flowing in, meaningful clustering, and interactive signal exploration.

### Gaps Identified

- Signal pins not yet rendering from live API data — map is static

- No clustering for high-density regions (e.g., Middle East, Europe)

- No severity-based pin styling (critical = red pulse, low = grey dot)

- No click-through from map pin to signal detail + discussion thread

- No real-time WebSocket updates to map (new signals should appear without refresh)

- No heatmap layer for historical event density

- No filters on map (by category, severity, time range)

- Map does not persist zoom/pan state across navigation

- No mobile touch optimisation for map interactions

### Priority Actions

- Wire map to /api/v1/signals/map endpoint — render live geolocated pins

- Implement Supercluster for client-side pin clustering with count badges

- Add severity-based pin colour + pulse animation (matching UI prototype palette)

- Build click-through popup: signal title, reliability dots, source, link to full detail

- Connect WebSocket feed to map — new signals appear in real time

- Add category/severity filter bar above map

## 3. Search — Build from Scratch

Search is entirely unbuilt. Meilisearch is selected and running in Docker Compose, but no indexing pipeline, query API, or search UI exists. This is a high-visibility gap — users expect search on day one.

### What Needs to Be Built

- Indexing pipeline: push signals and posts to Meilisearch on write (via Kafka consumer or direct API call)

- Index schema: define searchable fields, filterable attributes, ranking rules

- Search API route: GET /api/v1/search?q=&type=all|signals|posts|users

- Search UI: command-palette style overlay (Cmd+K) + dedicated /search page

- Result types: signals, posts, users — each with distinct rendering

- Faceted filters: date range, category, reliability score, source

- Autocomplete/typeahead with recent searches

- Search analytics: track top queries, zero-result queries, click-through rates

### Recommended Implementation Order

- 1. Meilisearch index setup + schema configuration

- 2. Indexing pipeline (signals first, then posts, then users)

- 3. Backend search route with pagination

- 4. Basic search UI (input + results list)

- 5. Filters and facets

- 6. Autocomplete and keyboard navigation

## 4. UI/UX — Closing the Competitor Gap

The UI prototype is visually strong: dark theme, amber/cyan accents, Bebas Neue display font, real-time news ticker, noise overlay texture. The gap is in the depth of interaction patterns, animation quality, and information density that competitors have refined through iteration.

### Competitor Benchmarks

| Feature | WorldPulse | World Monitor | Polyglobe |
| --- | --- | --- | --- |
| Live globe / map view | ✓ | ✓ | ✓ |
| Real-time signal feed | ✓ | ✓ | ✓ |
| Source verification scores | ✓ | ○ | ○ |
| Social discussion layer | ✓ | ○ | ○ |
| Open source / self-hostable | ✓ | ○ | ○ |
| Full-text search | ○ | ✓ | ✓ |
| Mobile app (native) | ○ | ✓ | ○ |
| Breaking news ticker | ✓ | ✓ | ○ |
| Keyboard shortcuts (Cmd+K) | ○ | ✓ | ✓ |
| Dark / light mode toggle | ○ | ✓ | ✓ |
| Notification / alert system | ○ | ✓ | ○ |
| Filter by category/severity | ○ | ✓ | ✓ |
| Signal clustering on map | ○ | ✓ | ✓ |
| Heatmap layer | ○ | ○ | ✓ |
| Public API (free tier) | ✓ | ○ | ○ |
| Community governance | ✓ | ○ | ○ |

### Top UI/UX Gaps to Close Before Launch

- Cmd+K command palette: search, navigate, quick-actions — table stakes for power users

- Dark/light mode toggle: simple to implement, expected by mainstream users

- Signal detail page: full layout with reliability dots, source chain, discussion thread, map pin

- Empty states: every page needs a polished empty state (no signals, no results, first run)

- Loading skeletons: replace spinners with content-shaped skeletons throughout

- Toast notification system: success/error feedback for all user actions

- Onboarding flow: new user welcome, topic selection, follow suggestions

- Profile pages: completed with post history, trust score, follower graph

- Responsive breakpoints: tablet and mobile layouts for all core pages

- Accessibility audit: WCAG 2.1 AA — keyboard navigation, screen reader labels, contrast ratios

# Pre-Launch Roadmap

Prioritised by impact on launch readiness. Each phase builds on the last. Critical path items are those that block everything else downstream.

| Phase | Deliverables | Priority | Owner |
| --- | --- | --- | --- |
| Phase 1 Foundation | - Scraper health dashboard + dead-source detection - Retry logic + circuit breaker for all source tiers - Kafka consumer lag monitoring in Grafana - Back-test harness (30-day replay validation) - Auth: complete OAuth callbacks (Google, GitHub) - API: complete core feed + signal endpoints | Critical | Backend / Autopilot |
| Phase 2 Map & Search | - Map: wire to live API — pins from real signal data - Map: clustering, severity colours, click-through popup - Map: WebSocket real-time updates - Search: Meilisearch index + indexing pipeline - Search: /search page + Cmd+K command palette - Search: filters, facets, autocomplete | Critical | Full Stack |
| Phase 3 UI Completion | - Signal detail page (full layout) - User profile pages - Loading skeletons across all pages - Empty states for all views - Toast / notification system - Dark/light mode toggle - Responsive layouts (mobile/tablet) | High | Frontend |
| Phase 4 Verification | - Reliability scoring visible on all content - AI fact-check layer integration (Ollama / OpenAI-compat) - Community flagging UI - Expert account verification flow - Moderation log (public, transparent) | High | AI / Backend |
| Phase 5 Hardening | - Full end-to-end test suite (API + UI) - Load testing (10K concurrent WebSocket connections) - Security audit (auth, rate limiting, input validation) - WCAG 2.1 AA accessibility pass - Self-hosting documentation complete - Performance audit (Core Web Vitals) | High | QA / DevOps |
| Phase 6 Launch Prep | - Onboarding flow for new users - GitHub public repo launch (README + contributing guide) - API docs published (OpenAPI / Swagger) - Status page live (status.worldpulse.io) - Developer beta invite list - Launch event: target a major live global event | Medium | Product |

# Launch Strategy

WorldPulse's launch should be event-driven, not date-driven. The goal is to go live during a high-signal global event — an election, natural disaster, or geopolitical moment — where the platform can demonstrate its real-time intelligence advantage over every existing alternative.

## Pre-Launch Milestones (Gates)

- Gate 1 — Scraper pipeline stable for 14 consecutive days with < 1% signal loss

- Gate 2 — Map rendering live verified signals in real time with < 3s latency

- Gate 3 — Search returning results with < 200ms p95 query time

- Gate 4 — Auth, feed, and social features passing full test suite

- Gate 5 — Load test passed at 10K concurrent users without degradation

- Gate 6 — Security audit signed off, no critical/high vulnerabilities open

## Launch Sequence

- Week -4: GitHub repo goes public. README, architecture docs, contributing guide live. No product announcement yet — let the repo speak.

- Week -2: Developer beta invitations to journalists, researchers, OSINT community, and independent news orgs. Collect feedback. Fix critical issues.

- Week -1: Status page, API docs, and self-hosting guide published. Announce on HackerNews (Show HN), Reddit (r/geopolitics, r/journalism, r/selfhosted).

- Launch Day: Go live during a major global event. Real-time demonstration of the platform doing what no competitor can — verified, multi-source, geolocated, open.

- Week +1: Newsroom outreach. Academic program announcement. Discord community launch.

## Autopilot Build Strategy

Given the breadth of work required, an AI-assisted development approach using Claude Code autopilot sessions allows continuous progress between active sessions. The recommended workflow:

- Nightly builds: Autopilot sessions run 2–4 hour focused blocks on a single phase (e.g., 'Complete the scraper health dashboard and add retry logic')

- Active sessions: Used for strategic decisions, UI review, competitor analysis, and direction changes

- Weekly sync: Review autopilot output, validate working features, update roadmap priorities

- Budget per phase: $5–10 USD per autopilot session (set in script). Estimated 15–20 sessions to reach launch gate.

WorldPulse is built by the community, for the world.

No investors. No ad revenue. No data sales. Just the world, in real time.